# Excel Power Query & Power Pivot Data Engineer

Build a scalable Amazon Vendor Central reporting framework

This is a data architecture and reporting foundation project. It is not a dashboard or visualization project.

# Project Overview

I am an eCommerce consultant specializing in Amazon Vendor Central and retail analytics. I support multiple apparel and consumer brands and need to standardize a weekly Excel reporting process that currently relies on formulas, lookups, and PivotTables.

One client has more than 150,000 active SKUs, so I need a scalable, well-documented solution built with Power Query, Power Pivot, the Excel Data Model, and DAX. The framework should be designed so it can later be adapted for additional clients.

# Current Process

Each week, I download approximately 13 Amazon Vendor Central reports. The exact reports and sample files will be provided to the selected freelancer. They may include:

Sales and units

Traffic and conversion

Inventory

Purchase orders and fill rate

Forecasting

Returns

Catalog attributes

Other operational reports

Today, these reports are combined through worksheet formulas and lookup tables before I analyze the results with PivotTables. I want to replace that manual process with a reliable refresh-based workflow.

# Desired User Experience

For each client, the completed process should allow me or an employee to:

Download the recurring Amazon Vendor Central reports.

Save or replace the files in the designated client folders.

Open the Excel reporting workbook.

Select Refresh All.

Review standardized PivotTables without rebuilding lookups or joins.

# Phase 1 Scope and Deliverables

## 1. Folder and Refresh Architecture

Recommend and create a clear folder structure for recurring client report files.

Build folder-based Power Query connections that support repeatable weekly refreshes.

Use configurable file paths or parameters where practical so the solution can be moved or replicated.

Include clear validation or error handling for missing files, unexpected columns, duplicate keys, and other common refresh issues.

## 2. Power Query Build

Import, clean, standardize, and transform the source reports.

Use efficient, maintainable queries with clear names and logical staging steps.

Filter unnecessary rows and columns before loading data.

Avoid worksheet-based lookup formulas where Power Query merges or Data Model relationships are more appropriate.

Document any assumptions about file names, column names, data types, and report formats.

## 3. Power Pivot Data Model

Design a clean model using a star-schema approach where appropriate. The final structure will depend on the source files, but it may include:

| Potential Fact Tables | Potential Dimension Tables |
| --- | --- |
| Sales | Product / SKU / ASIN |
| Traffic | Calendar |
| Inventory | Brand / Category |
| Purchase Orders | Product Attributes |
| Returns | Other relevant dimensions |

Create and document the relationships, keys, grain of each fact table, and any known limitations. Avoid a single unnecessarily wide flattened table if a related-table model will be more scalable.

## 4. Core DAX Measures

Create and validate the core measures needed for the initial standardized views. Depending on source availability, these may include:

Sales and units

Average selling price (ASP)

Glance views / traffic

Conversion rate

Inventory metrics

Purchase order and fill-rate metrics

Year-over-year and year-to-date comparisons

Other agreed retail KPIs supported by the source reports

## 5. Standard PivotTable Views

Create practical, analysis-ready PivotTables that can be used to review the business by relevant levels such as:

Brand and category

ASIN and SKU

Style, color, and size

Week, month, quarter, and year

Current period versus prior year

The PivotTables do not need dashboard-level design. Functionality, accuracy, performance, and ease of use are the priorities.

## 6. Documentation and Handoff

Provide a simple data dictionary and model diagram.

Provide refresh instructions that an employee can follow.

Document source-file requirements, folder rules, query dependencies, calculated measures, and troubleshooting steps.

Conduct a recorded handoff session or provide a concise walkthrough of the completed solution.

Deliver all unlocked Excel and Power Query / Power Pivot components so the framework can be maintained and expanded.

# Success Criteria

New recurring files can be placed in the designated folders and refreshed without rebuilding the workbook.

The model refreshes successfully using representative source files.

Core measures reconcile to agreed control totals from the source reports.

PivotTables use the shared Data Model and support the agreed business views.

The process is documented clearly enough for a trained employee to operate.

The workbook performs reliably with the expected catalog and report sizes.

# Timeline and Project Approach

My target is an initial usable Phase 1 version within one week of kickoff, assuming all source files and field definitions are available and reasonably consistent. Please be candid if you recommend a different timeline after reviewing the sample files.

I am open to either hourly work with clear checkpoints or a fixed-price Phase 1 milestone. Additional refinement, new clients, dashboards, and Power BI may be separate future phases.

# Required Experience

Advanced Excel Power Query

Power Pivot and Excel Data Models

DAX measure development

Star-schema and relational data modeling

Handling and optimizing large datasets

Building maintainable ETL and refresh workflows

Data validation, reconciliation, and documentation

# Preferred Experience

Amazon Vendor Central or Amazon Seller Central

Retail, inventory, or eCommerce analytics

Power BI or reusable semantic-model design

Working with recurring exports whose layouts may change over time

# To Apply

Begin your proposal with the exact phrase: Data Model Architecture

Then answer the following:

Provide one or two relevant examples of Power Query and Power Pivot solutions you have built.

Describe your experience with datasets containing 100,000 or more rows.

Briefly explain how you would structure this solution, including fact tables, dimension tables, relationships, and refresh flow.

How would you design the process to handle missing files, changed column names, duplicate keys, or other source-data issues?

How would you validate that the measures and PivotTables reconcile to the original reports?

What would you need from me on day one to assess scope and begin the build?

Please provide your hourly rate or a proposed fixed price for Phase 1, along with your availability.

# Important

Please do not focus your proposal on dashboards or visual design. I am hiring first for Power Query, Power Pivot, data modeling, refresh reliability, and a clean employee-ready handoff.